VELLORE INSTITUTE OF TECHNOLOGY (VIT), VELLORE
School of Computer Science and Engineering (SCOPE)
Course: BCSE307L — Database Systems | Fall Semester 2026–2027
Faculty: Dr. Deepika J | Slot: L11+L12 / L43+L44 | Class Numbers: VL2026270104071 & VL2026270104074

PROJECT TIMELINE & SIMPLE GANTT CHART
TravelGenie AI — Autonomous Travel Planning & Real-Time Expense Management Platform

In accordance with Project Requirement 2 (Project Planning) of the BCSE307L Course Project Specification, the table below details the project timeline, work breakdown structure (WBS), and tabular Gantt chart mapping all phases across the 9-week development lifecycle.

1. Project Milestone & Work Breakdown Structure

| Phase | Milestone / Deliverable Description | Assigned Lead | Start Date | End Date | Days | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Phase 1: Planning & Design | Problem Identification & Domain Research Requirements & Functional Scope Definition | Full-Stack Database Lead | 2026-09-01 | 2026-09-07 | 7 | Completed |
| Phase 1: Planning & Design | Entity-Relationship (ER) Modeling (10 Entities) Relational Schema & 3NF Normalization Proof | Full-Stack Database Lead | 2026-09-08 | 2026-09-15 | 8 | Completed |
| Phase 2: Database Implementation | PostgreSQL 16 Schema Setup, DDL Generation PKs, FKs, Check Constraints & B-Tree Indexes | Full-Stack Database Lead | 2026-09-16 | 2026-09-22 | 7 | Completed |
| Phase 2: Database Implementation | Advanced PL/pgSQL: Trigger `trg_expense_after_insert` Stored Procedure `sp_trip_budget_report`, View `v_trip_cost_summary` | Full-Stack Database Lead | 2026-09-23 | 2026-09-30 | 8 | Completed |
| Phase 3: Backend Development | Django REST Framework 3.15 Setup & Models Atomic Transactions (`@transaction.atomic`) & CRUD APIs | Full-Stack Database Lead | 2026-10-01 | 2026-10-07 | 7 | Completed |
| Phase 3: Backend Development | Single Users Table Architecture (`accounts_user` + Role FK) JWT Stateless Auth (SimpleJWT) & Argon2id Hashing | Full-Stack Database Lead | 2026-10-08 | 2026-10-14 | 7 | Completed |
| Phase 3: Backend Development | Tri-Engine AI Cascading Engine Ollama SLM (`qwen-local`) + Google Gemini 1.5 Flash API | Full-Stack Database Lead | 2026-10-15 | 2026-10-18 | 4 | Completed |
| Phase 4: Frontend & Mobile | React 18 SPA + Vite Setup, Tailwind CSS 3 Interactive Leaflet Maps, Weather Widget & Bookings Hub | Frontend & UI/UX Engineer | 2026-10-19 | 2026-10-23 | 5 | Completed |
| Phase 4: Frontend & Mobile | React Native / Expo Companion Mobile App for Android Smooth Animations & Mobile Expense Tracker | Frontend & UI/UX Engineer | 2026-10-24 | 2026-10-26 | 3 | Completed |
| Phase 5: CI/CD & Deployment | GitHub Actions CI/CD Pipeline (`.github/workflows/ci.yml`) Automated Django Auth Tests (`accounts/tests.py`) | QA & Cloud DevOps Lead | 2026-10-27 | 2026-10-28 | 2 | Completed |
| Phase 5: CI/CD & Deployment | Cloud Deployment: Vercel CDN + Render Cloud Database Database Backup Artifacts (`pg_dump`, `datadump.json`) | QA & Cloud DevOps Lead | 2026-10-28 | 2026-10-29 | 2 | Completed |

2. Simple Gantt Chart Matrix (Weekly Timeline)

Legend:  [ Solid Blue Cell ] = Active Execution & Milestone Delivery   |   [ Plain Cell ] = Inactive Period

| Task / Activity Description | W1 (Sep 1-7) | W2 (Sep 8-15) | W3 (Sep 16-22) | W4 (Sep 23-30) | W5 (Oct 1-7) | W6 (Oct 8-14) | W7 (Oct 15-21) | W8 (Oct 22-28) | W9 (Oct 29-31) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Problem Identification & Scope |  |  |  |  |  |  |  |  |  |
| 2. ER Modeling & 3NF Normalization |  |  |  |  |  |  |  |  |  |
| 3. PostgreSQL Schema, DDL & Constraints |  |  |  |  |  |  |  |  |  |
| 4. PL/pgSQL Triggers, Procedures & Views |  |  |  |  |  |  |  |  |  |
| 5. Django REST Framework & CRUD Setup |  |  |  |  |  |  |  |  |  |
| 6. Single Users Table, JWT Auth & RBAC |  |  |  |  |  |  |  |  |  |
| 7. Tri-Engine AI Engine (Ollama + Gemini) |  |  |  |  |  |  |  |  |  |
| 8. React 18 SPA, Maps & Weather Hub |  |  |  |  |  |  |  |  |  |
| 9. React Native Android Companion App |  |  |  |  |  |  |  |  |  |
| 10. CI/CD GitHub Actions & Unit Tests |  |  |  |  |  |  |  |  |  |
| 11. Cloud Deployments & Evaluation Review |  |  |  |  |  |  |  |  |  |

3. Team Roles & Academic Verification

• Full-Stack Database Lead (Bassil & Team): Architected the 10-table 3NF relational database schema; implemented PostgreSQL triggers (`trg_expense_after_insert`), stored procedures (`sp_trip_budget_report`), and views (`v_trip_cost_summary`). Engineered Django REST Framework backend with strict Single Users Table RBAC, SimpleJWT stateless auth, and Tri-Engine AI cascading (Ollama + Google Gemini).
• Frontend & UI/UX Engineer: Designed and developed the React 18 Single-Page Application (SPA) with Tailwind CSS, Leaflet OpenStreetMap coordinate routing, live Open-Meteo forecasts, and the companion React Native / Expo mobile application for Android.
• QA & Cloud DevOps Lead: Implemented automated unit test suites in Django (`accounts/tests.py`), orchestrated the GitHub Actions CI/CD automation pipeline (`ci.yml`), configured Docker containerization, and deployed live services on Vercel CDN and Render PostgreSQL.

Document Version: 2.0 (Clean Gantt Rendering) | Repository: https://github.com/The-Icewalker/Travel-Genie